## Slide 1
Agile Scrum
By:-
Bishal Suvechha
Nikhil Miralwar

## Slide 2
Topic overview
What is Agile?
Agile Manifesto
Scrum Framework Overview
Scrum Roles
Scrum Artifacts
Scrum Events
Scrum Metrics
Scrum Workflow
Benefits of Agile Scrum
Challenges and Considerations
Conclusion

## Slide 3
What is Agile?
Agile is an iterative and incremental approach to project management and software development. It emphasizes flexibility, adaptability, and customer collaboration throughout the development process. The Agile methodology aims to deliver high-quality products or solutions in a more efficient and responsive manner compared to traditional project management approaches.
Agile is commonly used in software development projects but can be applied to various other industries and projects where flexibility, collaboration, and responsiveness are desired.

## Slide 4: Agile Manifesto
The Agile Manifesto is a foundational document that outlines the core values and principles of Agile software development. It was created in 2001 by a group of software developers who gathered in Snowbird, Utah, to discuss and define a set of guiding principles for a more flexible and collaborative approach to software development.
Core Values of the Agile Manifesto:
Individuals and Interactions over Processes and Tools:
Working Software over Comprehensive Documentation:
Customer Collaboration over Contract Negotiation:
Responding to Change over Following a Plan:

## Slide 5: Scrum Framework Overview
Scrum is an Agile project management framework used for managing complex projects, primarily in software development. It provides a structured approach to delivering products or solutions in an iterative and incremental manner. Scrum emphasizes adaptability, collaboration, and continuous improvement throughout the development process.
Scrum is widely used in the software industry due to its flexibility, transparency, and ability to accommodate evolving customer needs. However, it can also be applied to various other domains or projects that require iterative and collaborative approaches.

## Slide 6: Scrum Roles:
Product Owner - The Product Owner is responsible for the product vision and backlog. They work with the development team to prioritize the backlog and ensure that the team is delivering the right features.
Scrum Master - The Scrum Master is responsible for facilitating the Scrum process and removing impediments to the team's progress. They also help the team to adopt an agile mindset and practices.
Development Team - The Development Team is responsible for building the product. They work together to plan, design, implement, and test the product.

## Slide 7: Scrum Artifacts
Product Backlog - The Product Backlog is a list of all the features that the product should have. The Product Owner is responsible for prioritizing the Product Backlog.
Sprint Backlog - The Sprint Backlog is a list of the features that the team will work on in the next sprint. The Sprint Backlog is created during the Sprint Planning meeting and is based on the Product Backlog.
Increment - The Increment is the working software that is produced at the end of each sprint. The Increment is the sum of all the work that the team has done in the sprint.

## Slide 8: Scrum Events
Sprint Planning - The Sprint Planning meeting is held at the beginning of each sprint. During this meeting, the team plans the work that they will do in the sprint.
Daily Standup - The Daily Standup is a short meeting that is held every day during the sprint. During the Daily Standup, the team members answer three questions:
What did I do yesterday that helped the team meet the Sprint Goal?
What will I do today to help the team meet the Sprint Goal?
Do I see any impediment that prevents me or the team from meeting the Sprint Goal?
Sprint Review - The Sprint Review is held at the end of each sprint. During the Sprint Review, the team demonstrates the Increment to the stakeholders. The stakeholders provide feedback to the team, which the team can use to improve the product.
Sprint Retrospective - The Sprint Retrospective is held at the end of each sprint. During the Sprint Retrospective, the team reflects on the sprint and identifies ways to improve the way they work.

## Slide 9: Scrum Metrics
Velocity - Velocity is a measure of how much work the team can do in a sprint. Velocity can be used to estimate the amount of work that the team can do in future sprints.
Burndown Chart - A burndown chart shows the amount of work remaining in a sprint over time. A burndown chart can be used to track the team's progress and identify any potential risks.
Burnup Chart - A burnup chart shows the amount of work completed in a sprint over time. A burnup chart can be used to track the team's progress and identify any potential risks.
Cycle Time - Cycle Time measures the time it takes for a user story or work item to move through the entire development process, from start to finish.
Lead Time - Lead Time measures the total time from when a user story or work item is requested until it is delivered to the customer or production environment.

## Slide 10: Scrum Workflow
The Scrum workflow is a cyclical process that repeats itself for each sprint. The workflow begins with the Sprint Planning meeting, where the team creates the Sprint Backlog. The team then works on the Sprint Backlog during the sprint, and they hold daily Scrum meetings to coordinate their work. At the end of the sprint, the team holds a Sprint Review and a Sprint Retrospective.

## Slide 11: Benefits of Agile Scrum
Flexibility and adaptability to changing requirements.
Continuous feedback and customer collaboration.
Transparency and visibility into the project progress.
Faster delivery of valuable software increments.

## Slide 12: Challenges and Considerations
Team adoption and mindset shift.
Balancing priorities and managing scope.
Ensuring effective communication and collaboration.
Continuous improvement and adapting to feedback.

## Slide 13: Conclusion
Agile Scrum is a powerful framework for software development that promotes collaboration, adaptability, and continuous improvement. By embracing Agile values and leveraging Scrum practices, teams can enhance their ability to deliver high-quality products in a flexible and customer-centric manner. The iterative and incremental nature of Scrum allows for frequent feedback, transparency, and faster delivery. With its emphasis on teamwork and communication, Agile Scrum empowers organizations to embrace change, optimize productivity, and achieve greater customer satisfaction.

## Slide 14: Thank You